SAT Sharks

PHASE 4 PROJECT PROPOSAL & DELIVERY PLAN

Analytics, Gamification, Content Delivery & Platform Infrastructure

PROJECT OVERVIEW

Phase 4 builds on the completed foundation, testing platform, and counseling/payment systems delivered in Phases 1–3. This phase focuses on student-facing performance analytics, gamified practice, content and study-material delivery, SEO, site-wide UI/UX refinements, and back-end infrastructure to support live teaching sessions. Phase 4 commences upon confirmation of the pending Phase 3 payment and is delivered in two parts, 4A and 4B, as detailed below.

| PHASE 4A | PERFORMANCE ANALYTICS, GAMIFICATION & PLATFORM ENHANCEMENTS | Payment Milestone Rs. 17,500 |
| --- | --- | --- |

Deliverables

1. Performance Dashboard

- Average score breakdown by section and by test

- Target score vs. predicted score, dynamically updated after every completed test

- Score improvement tracking based on ongoing practice activity

- Error analysis tab: flags each incorrectly answered question with a topic-wise summary of mistakes

- Practice test timing analysis: flags questions where a student spends longer than the average time

- Strong-skills / weak-skills breakdown (optional, time permitting)

2. Testimonials & Admin Panels

- Two separate testimonial sections — SAT preparation and general/college admissions — each independently manageable from the admin panel

- University admission admin panel: ability to add new recommendation sheets using the same structure as the existing sheet

3. Score Predictor

- Predicted score engine based on question difficulty level and the student's average performance

4. Study Materials

- Admin/teacher PDF notes upload, visible to students and viewable directly in-platform

5. Platform Security

- Screenshot and copy-paste prevention on practice and test content

6. Gamification & Engagement

- Daily streaks and daily practice goals

- Difficulty indicator displayed on each topic/practice page

- Vocabulary practice section, organized by category

- Leaderboard: per-question scoring, running average score, top-5 dashboard, streak-based multipliers, and animated visual presentation

7. SEO

- Dynamic sitemap (sitemap.tsx)

- robots.tsx configuration

8. Site-Wide UI/UX & Content Updates

- Timer added to practice question view

- Footer background corrected to solid white

- Contact details updated site-wide

- Padding fix for the inline SAT reference sheet image

- Addition of 4 new past papers

- Authorization gating on hidden/restricted tests for free-tier users

- Site-wide typography updated to League Spartan

- Removal of the "accepted students enrolled at" text block

- Graphing option added to the question/answer interface

- All em dashes replaced with commas across site copy

- Contact details form added at the bottom of the page

- Meeting-booking option removed

- All ACT-related references removed

- Pricing restructured to module-wise pricing (replacing the single SAT-wide price), with all pricing actions redirecting to WhatsApp

ACCEPTANCE CRITERIA

✓ Performance dashboard reflects accurate, live-updating scores and predictions after each test.

✓ Error analysis and timing-based flagging function correctly on completed practice tests.

✓ Testimonial sections and university admin panel are independently manageable by admins.

✓ Score predictor returns consistent results based on difficulty and average performance.

✓ Notes upload and in-platform PDF viewing work for both admins and students.

✓ Screenshot and copy-paste prevention is active across test and practice views.

✓ Streaks, goals, difficulty indicators, vocabulary section, and leaderboard are functional and visually polished.

✓ Sitemap and robots configuration are live and indexable.

✓ All listed UI/UX and content changes are implemented site-wide.

| PHASE 4B | INFRASTRUCTURE & LIVE TEACHING INTEGRATION | Payment Milestone Rs. 17,500 |
| --- | --- | --- |

Deliverables

1. Database Optimization

- Database connection pooling implemented for improved performance and scalability

2. LLM Training Infrastructure

- Cloud console / sheet set up to collect and organize data for LLM training

3. Live Class Integration

- Embedded video calling (Google Meet-type integration) within the platform

- New "Teacher" role created in the database, scoped to starting and hosting live calls only

ACCEPTANCE CRITERIA

✓ Database connection pooling is configured and verified under load.

✓ Cloud console/sheet is operational and structured for LLM training data collection.

✓ Live call embedding functions reliably within the platform.

✓ Teacher role is scoped correctly, with call start/host access only and no other elevated permissions.

PAYMENT TERMS

| Phase 4A Completion Rs. 17,500 Payable after all Phase 4A deliverables are verified | Phase 4B Completion Rs. 17,500 Payable upon completion of Phase 4B | Total Phase 4 Rs. 35,000 |
| --- | --- | --- |

ASSUMPTIONS

- Phase 4 work begins only after the pending Phase 3 payment has been confirmed.

- Client will provide all content, past papers, university recommendation criteria, and testimonial content needed for Phase 4A.

- Google Meet-type call integration will use the client's existing account/credentials where required.

- Any requirements outside the scope listed above will be treated as additional work and estimated separately.

SAT Sharks Confidential · Phase 4 Project Proposal & Delivery Plan